Customer Service Support Utilizing machine learning to classify, prioritize and summarize issues

Hoai Nhan Nguyen 29th December 2024 Strategic Thinking

Assessment Cover Page

| Student Full Name | Hoai Nhan Nguyen |
| --- | --- |
| Student Number | sba24098 |
| Module Title | Strategic Thinking |
| Assessment Title | CA2 – Capstone Report |
| Assessment Due Date | 02-01-2025 |
| Date of Submission | 29-12-2024 |

Declaration

By submitting this assessment, I confirm that I have read the CCT policy on academic misconduct and understand the implications of submitting work that is not my own or does not appropriately reference material taken from a third party or other source.

I declare it to be my own work and that all material from third parties has been appropriately referenced.

I further confirm that this work has not previously been submitted for assessment by myself or someone else in CCT College Dublin or any other higher education institution.

Contents

Strategic overview of the business problem	1

Project planning	2

Scrum team - roles and responsibility	2

Scrum artifacts - product backlog	2

Scrum events - sprint planning	2

Business understanding	4

Data understanding	4

Data preparation	4

Finding & Recommendations	4

Reference	4

Bibliography	4

# Strategic overview of the business problem

One of the primary priorities in the state of CX management in 2024 that have been surveyed by 234 CX practitioners about their organization’s CX efforts is to improve product and customer experience (Scutt and Quaadgras, 2024). In my capstone project I will be using the Customer Support Emails - Ticket System - Helpdesk dataset from kaggle (Bueck, 2024) and implementing a machine learning model to optimize and enhance the customer support experience. I will be achieving this action by implementing the following functionality below:

- Classifying customer support tickets based on its queue category.

- Predicting the prioritization of a ticket from low, medium or high.

- Summarising a customer support ticket to get an overview of the issue.

A common issue that can cause customer frustration is a delay in resolving their issue with a particular product. These issues could arise due to agents having missing knowledge or tickets being misrouted multiple times to different teams (Truss and Boehm, 2024). This can prolong the resolution of the issue and negatively influence the customer experience with the product and engagement with customer support teams.

Based on research study, automation can play a significant role in accelerating the resolution time for a customer issue which can improve customer satisfaction (A Collaborative Research Study, 2021). There are opportunities to implement machine learning models to improve automation to classify tickets to route cases to the appropriate team, prioritize tickets to identify its urgency and to summarize tickets to understand the core issue that a customer would experience.

The machine learning implementation to improve automation in customer support tickets can provide consistency of handing tickets appropriately and reduce operational errors that could occur from a customer support agent.

# Project planning

In this capstone project I will be implementing Scrum for my project management methodology. Scrum is an Agile framework that provides iteration and incremental development lifecycle to develop a working  product. There are three components when implementing Scrum: the Scrum team who will deliver the working product,  Scrum artifacts that provide transparency for the team's work progress and achievements and Scrum events that involve the sprint process (Heath, 2021).

While Scrum is designed for team collaboration to complete sprints and develop a product, I will undertake the capstone project using Scrum individually. I have structured this project planning using Scrum and provided details of the Scrum team, artifacts and events below:

### Scrum team - roles and responsibility

Since the capstone project is a solo project and will be completed individually, I will be responsible for all Scrum roles below:

- Product Owner: Defining capstone project goals, prioritizing tasks, and ensuring that the final product implements the machine learning model to classify, predict ticket urgency and summarise cases for incoming tickets from customers.

- Scrum Master: Ensuring that Scrum events are taking place that involve sprint planning, review and retrospective. I will take an individual daily scrum stand up to review the capstone project progress, issues and plan for the day.

- Developer: Executing the tasks from the sprints that includes exploratory data analysis, data preparation, machine learning model implementation, evaluating the machine learning model performance and documentation.

### Scrum artifacts - product backlog

- Conducting exploratory data analysis on the dataset.

- Implementing data preparation for natural language processing that involves text cleaning, tokenization, vectorization and handling imbalance data.

- Machine learning implementation for classifying the queue of a ticket.

- Machine learning implementation for classifying the priority of a ticket.

- Implement a summarization model using NLP techniques.

- Documentation of the machine learning performance evaluation.

### Scrum events - sprint planning

|  | Sprint One |
| --- | --- |
| Duration | 3 Weeks (1st December 2024 to 22nd December 2024) |
| Goal | Data understanding and preparation |
| Task | - Conducting exploratory data analysis on the dataset. - Data preparation for machine learning implementation - Documentation of data understanding and preparation |

|  | Sprint Two |
| --- | --- |
| Duration | 3 Weeks (17th February 2025 to 10th March 2025) |
| Goal | Machine learning model for classifying the queue of a ticket. |
| Task | - Machine learning model selection for classifying the queue of a ticket. - Machine learning training and cross-validation. - Hyperparameter optimization - Machine learning performance evaluation and visualization. - Documentation of machine learning performance. |

|  | Sprint Three |
| --- | --- |
| Duration | 3 Weeks (10th March 2025 to 31st March 2025) |
| Goal | Machine learning model for classifying the priority of a ticket. |
| Task | - Machine learning model selection for classifying the priority of a ticket. - Machine learning training and cross-validation. - Hyperparameter optimization - Machine learning performance evaluation and visualization. - Documentation of machine learning performance. |

|  | Sprint Four |
| --- | --- |
| Duration | 3 Weeks (31st March 2025 to 21st April 2025) |
| Goal | Implement a summarization model using NLP techniques. |
| Task | - Research on summarization machine learning models and techniques to summarize cases. - Machine learning model to summarize tickets. - Machine learning performance evaluation - Documentation of machine learning performance. |

|  | Sprint Five |
| --- | --- |
| Duration | 2 Weeks (21st April 2025 to 5th May 2025) |
| Goal | Reviewing Machine Learning model and documentation |
| Task | - Reviewing and refining machine learning implementation. - Completing documentation of the capstone project. |

# Business understanding

There has been research of applying artificial intelligence enabled tools to leverage unstructured digital information to improve customer experiences and drive business outcomes (Service Excellence Research Group, LLC, 2022). Artificial intelligence enabled tools can be applied for internal customer support agents or externally to the direct customer. The objective of this capstone project is to implement artificial intelligence to improve customer experience by reducing the resolution time on solving customer issues. I will be developing  the following machine learning functionality to assist internal customer support agents to resolve tickets efficiently below:

- Queue management - Machine learning implementation to route tickets to the appropriate team based on the content of the case.

- Ticket prioritization - Machine learning implementation to predict the urgency of a ticket from low, medium or high.

- Ticket summarisation - Summarising a customer support ticket to get an overview and to capture the core issue from the customer.

The above functionality enhances operational efficiency by automating ticket routing to the appropriate teams, enabling customer support agents to focus on resolving customer issues in their knowledge domain. This reduces resolution time, enhances customer satisfaction, and minimizes customer churn.

### Business Stakeholders

Below is the business stakeholders of this capstone project:

- Customer - Improving customer experience by reducing resolution time of a ticket.

- Support Agent - Internal AI enabled tool applied to cases to improve ticket management.

- Internal Management - Evaluating the internal AI enabled tool to retrieve support metrics of ticket resolution, customer satisfaction and retention.

### Business Questions

Below is the business questions that is driving this capstone project:

- How can we implement machine learning to improve ticket routing accuracy to ensure tickets are directed to the appropriate teams?

- How can we apply machine learning for ticket prioritization to focus on high impact issues?

- How can we summarise tickets using machine learning to capture the customer issues from tickets?

### Machine Learning Implementation

Python Libraries for implementation

| Python Libraries | Pandas, NumPy, Seaborn, Matplotlib, Transformers, Langdetect, Natural Language Toolkit, Imbalanced-learn, Scikit-learn |
| --- | --- |

Ticket multi-classification and prioritization

| Machine Learning Algorithm Options | Naive Bayes, Support Vector Machine, Random Forest or Decision Tree. |
| --- | --- |
| Model evaluation | Accuracy, Precision, Recall, F1 score, ROC-AUC or Confusion Matrix |

Ticket summarization

| Machine Learning Algorithm Options | Term Frequency-Inverse Document Frequency, LexRank, TextRank or Latent Semantic Analysis. |
| --- | --- |
| Model evaluation | Recall-Oriented Understudy for Gisting Evaluation or Cosine Similarity |

# Data understanding

# Data preparation

# Finding & Recommendations

Github Link - https://github.com/CCT-Dublin/capstone-project-sba24098

# Reference

- A Collaborative Research Study (2021) Support Transformation 2021: ServiceXRG. Available at: https://f.hubspotusercontent10.net/hubfs/7830314/SupportTransformation%202021_ServiceXRG.pdf (Accessed: 19 December 2024).

- Bueck, T. (2024). Customer Support Emails - Ticket System - Helpdesk [Dataset]. Available at: https://www.kaggle.com/datasets/tobiasbueck/multilingual-customer-support-tickets (Accessed: 19 December 2024). Licensed under: Creative Commons Attribution 4.0 International (CC BY 4.0) https://creativecommons.org/licenses/by/4.0/.

- Fred Heath (2021) The Professional Scrum Master Guide : The Unofficial Guide to Scrum with Real-world Projects. Birmingham: Packt Publishing. Available at: https://research.ebsco.com/linkprocessor/plink?id=b3cb6fe1-58ba-30ad-9907-51bb25bec397 (Accessed: 29 December 2024).

- Scutt, J. and Quaadgras, T. (2024) The state of customer experience management, 2024. Qualtrics. Available at: https://www.qualtrics.com/m/www.xminstitute.com/wp-content/uploads/2024/05/XMI_RR_DS_StateCXManagement-2024.pdf?ty=mktocd-thank-you (Accessed: 20 December 2024).

- Truss, M. and Boehm, S. (2024) ‘AI-based Classification of Customer Support Tickets: State of the Art and Implementation with AutoML’, Proceedings of the IWEMB 2021/2022: Fifth and Sixth International Workshop on Entrepreneurship, Electronic and Mobile Business [Preprint]. Available at: https://research.ebsco.com/linkprocessor/plink?id=54e9ee0f-a797-3f1f-b754-ba84ad754cbe (Accessed: 19 December 2024).

# Bibliography

- A Collaborative Research Study (2021) Support Transformation 2021: ServiceXRG. Available at: https://f.hubspotusercontent10.net/hubfs/7830314/SupportTransformation%202021_ServiceXRG.pdf (Accessed: 19 December 2024).

- Borg, A. et al. (2021) ‘E-mail classification with machine learning and word embeddings for improved customer support’, Neural Computing & Applications, 33(6), pp. 1881–1902. doi:10.1007/s00521-020-05058-4.

- Fred Heath (2021) The Professional Scrum Master Guide : The Unofficial Guide to Scrum with Real-world Projects. Birmingham: Packt Publishing. Available at: https://research.ebsco.com/linkprocessor/plink?id=b3cb6fe1-58ba-30ad-9907-51bb25bec397 (Accessed: 29 December 2024).

- Service Excellence Research Group, LLC. (2022) AI for Support: Use Cases, Risks, and Quick Wins. Available at: https://7830314.fs1.hubspotusercontent-na1.net/hubfs/7830314/AI%20for%20Support.pdf (Accessed: 29 December 2024).

- Scutt, J. and Quaadgras, T. (2024) The state of customer experience management, 2024. Qualtrics. Available at: https://www.qualtrics.com/m/www.xminstitute.com/wp-content/uploads/2024/05/XMI_RR_DS_StateCXManagement-2024.pdf?ty=mktocd-thank-you (Accessed: 20 December 2024).

- D’Silva, J. and Sharma, U. (2023) ‘Automatic Text Summarization of Konkani Folk Tales Using Supervised Machine Learning Algorithms and Language Independent Features’, IETE Journal of Research, 69(9), pp. 6162–6175. doi:10.1080/03772063.2021.1987993.

- Montgomery, L. et al. (2020) ‘Customer Support Ticket Escalation Prediction using Feature Engineering’, 25, 1 (2020) [Preprint]. doi:10.1007/s00766-018-0297-y.

- Renato Bruni, Gianpiero Bianchi and Pasquale Papa (2023) ‘Hyperparameter Black-Box Optimization to Improve the Automatic Classification of Support Tickets’, Algorithms, 16(1), p. 46. doi:10.3390/a16010046.

- Bueck, T. (2024). Customer Support Emails - Ticket System - Helpdesk [Dataset]. Available at: https://www.kaggle.com/datasets/tobiasbueck/multilingual-customer-support-tickets (Accessed: 19 December 2024). Licensed under: Creative Commons Attribution 4.0 International (CC BY 4.0) https://creativecommons.org/licenses/by/4.0/.

- Truss, M. and Boehm, S. (2024) ‘AI-based Classification of Customer Support Tickets: State of the Art and Implementation with AutoML’, Proceedings of the IWEMB 2021/2022: Fifth and Sixth International Workshop on Entrepreneurship, Electronic and Mobile Business [Preprint]. Available at: https://research.ebsco.com/linkprocessor/plink?id=54e9ee0f-a797-3f1f-b754-ba84ad754cbe (Accessed: 19 December 2024).